## Slide 1: Chapter 3
Managing Software Project

## Slide 2: What is Metrics?
Software process and project metrics are quantitative measures
They are a management tool
They offer insight into the success of the software process and the projects that are conducted using the process as a framework
Basic quality and productivity data are collected
These data are analyzed, compared against past averages, and reviewed
The goal is to determine whether quality and productivity improvements have occurred
preparation can then be developed and the software process can be improved

## Slide 3: Uses of Measurement
Can be applied to the software process with the intent of improving it on a continuous basis
Can be used throughout a software project to assist in estimation, quality control, productivity assessment, and project control
Can be used to help assess the quality of software work products and to assist in tactical decision making as a project proceeds

## Slide 4: Reasons to Measure
To characterize in order to
  Gain an understanding of processes, products, resources, and environments
  Establish baselines for comparisons with future assessments
To evaluate in order to
  Determine status with respect to plans
To predict in order to
  Gain understanding of relationships among processes and products
  Build models of these relationships
To improve in order to
  Identify roadblocks, root causes, inefficiencies, and other opportunities for improving product quality and process performance

## Slide 5: Examples of Metrics from Everyday Life
Working and living
  Cost of utilities for the month
  Cost of groceries for the month
  Amount of monthly rent per month
College experience
  Grades received in class last semester
  Number of classes taken each semester
  Amount of time spent in class this week
  Amount of time spent on studying and homework this week
Travel
  Time to drive from home to the airport
  Amount of miles traveled today

## Slide 6: Metrics in the Process Domain
Process metrics are collected across all projects and over long periods of time
They are used for making strategic decisions
The intent is to provide a set of process indicators that lead to long-term software process improvement
The only way to know how/where to improve any process is to
  Measure specific qualities of the process
  Develop a set of meaningful metrics based on these attributes
  Use the metrics to provide indicators that will lead to a strategy for improvement

## Slide 7: Metrics in the Process Domain (continued)
We measure the effectiveness of a process by deriving a set of metrics based on outcomes of the process such as
  Errors uncovered before release of the software
  Defects delivered to and reported by the end users
  Work products delivered
  Human effort expended
  Calendar time expended
  Conformance to the schedule
  Time and effort to complete each generic activity

## Slide 8: Etiquette of Process Metrics
Use common sense and organizational sensitivity when take metrics data
Provide regular feedback to the individuals and teams who collect measures and metrics
Work with experts and teams to set clear goals and metrics that will be used to achieve them
Never use metrics to pressure individuals or teams
Metrics data that indicate a problem should not be considered “negative”
  Such data are only an indicator for process improvement
Don’t consume on a single metric to the leaving out of other important metrics

## Slide 9: Metrics in the Project Domain
Project metrics enable a software project manager to
  Assess the status of an ongoing project
  Track potential risks
  Uncover problem areas before their status becomes critical
  Adjust work flow or tasks
  Evaluate the project team’s ability to control quality of software work products
Many of the same metrics are used in both the process and project domain
Project metrics are used for making strategic decisions
  They are used to adapt project workflow and technical activities

## Slide 10: Use of Project Metrics
The first application of project metrics occurs during estimation
  Metrics from past projects are used as a basis for estimating time and effort
As a project proceeds, the amount of time and effort expended are compared to original estimates
As technical work starts, other project metrics become important
  Production rates are measured (represented in terms of models created, review hours, function points, and delivered source lines of code)
  Error uncovered during each generic framework activity (i.e, communication, planning, modeling, construction, deployment) are measured

## Slide 11: Use of Project Metrics (continued)
Project metrics are used to
  Minimize the development schedule by making the adjustments necessary to avoid delays and ease potential problems and risks
  Assess product quality on an ongoing basis and, when necessary, to modify the technical approach to improve quality
In summary
  As quality improves, defects are minimized
  As defects go down, the amount of rework required during the project is also reduced
  As rework goes down, the overall project cost is reduced

## Slide 12: Software Project Planning
The overall goal of project planning is to establish a realistic strategy for controlling, tracking, and monitoring a complex technical project.
Why is it required ?
  Bcoz, the end result gets done on time, with quality

## Slide 13: Project Planning Task Set
Establish project scope
Determine feasibility
Analyze risks
Define required resources
Estimate cost and effort
Develop a project schedule

## Slide 14: What is Scope?
Software scope describes
  the functions and features that are to be delivered to end-users
  the data that are input and output
  the “content” that is presented to users as a consequence of using the software
  the performance, constraints, interfaces, and reliability that bound the system.
Scope is defined using one of two techniques:
  A narrative description of software scope is developed after communication with all stakeholders.
  A set of use-cases is developed by end-users.

## Slide 15: Project Planning Task Set
Establish project scope
Determine feasibility
Analyze risks
Define required resources
Estimate cost and effort
Develop a project schedule

## Slide 16: Feasibility
Software feasibility has four solid dimensions:
Technology
Finance
Time
Resources

## Slide 17: Project Planning Task Set
Establish project scope
Determine feasibility
Analyze risks
Define required resources
Estimate cost and effort
Develop a project schedule

## Slide 18: Risk Analysis & Management
Risk analysis and management are actions that help a software team to understand and manage uncertainty.
Three conceptual base concerns for risks:
  Future
  Change
  Choice
Types of Risks:
  Project risks
  Product risks
  Business risks

## Slide 19: Risk Management Strategies
Reactive Risk Management:
project team reacts to risks when they occur
mitigation— the team flies into action in an attempt to correct the problem rapidly. This is often called a fire-fighting mode
fix on failure—resource are found and applied when the risk strikes
crisis management—failure does not respond to applied resources and project is in danger
Proactive Risk Management
formal risk analysis is performed
begins long before technical work is initiated
Potential risks are identified, their probability and impact are assessed and they are ranked by importance
organization corrects the root causes of risk
  examining risk sources that lie beyond the bounds of the software
  developing the skill to manage change

## Slide 20: Seven Principles of Risk Management
Maintain a global perspective—view software risks within the context of system and the business problem
Take a forward-looking view—think about the risks that may arise in the future; establish possibility plans
Encourage open communication—if someone states a potential risk, don’t discount it.
Integrate—a consideration of risk must be integrated into the software process
Emphasize a continuous process—the team must be alert throughout the software process, modifying identified risks as more information is known and adding new ones as better insight is achieved.
Develop a shared product vision—if all stakeholders share the same vision of the software, it likely that better risk identification and assessment will occur.
Encourage teamwork—the talents, skills and knowledge of all stakeholder should be pooled

## Slide 21: Risk Management Paradigm
RISK
control
identify
analyze
plan
track

## Slide 22: Risk Management
Risk Identification
Risk Projection
Risk Refinement
Risk Mitigation

## Slide 23: 1. Risk Identification
Product size— overall size of the software to be built or modified.
Business impact—constraints forced by management or the marketplace.
Customer characteristics—sophistication of the customer and the developer's ability to communicate with the customer in a timely manner.
Process definition—degree to which the software process has been defined and is followed by the development organization.
Development environment—availability and quality of the tools to be used to build the product.
Technology to be built—complexity of the system to be built and the "newness" of the technology that is packaged by the system.
Staff size and experience—overall technical and project experience of the software engineers who will do the work.

## Slide 24: Risk Components
performance risk—the degree of uncertainty that the product will meet its requirements and be fit for its intended use.
cost risk—the degree of uncertainty that the project budget will be maintained.
support risk—the degree of uncertainty that the resultant software will be easy to correct, adapt, and enhance.
schedule risk—the degree of uncertainty that the project schedule will be maintained and that the product will be delivered on time.

## Slide 25: 2. Risk Projection
Risk projection, also called risk estimation, attempts to rate each risk in two ways
  the likelihood or probability that the risk is real
  the cost of the problems associated with the risk, should it occur.
There are four risk projection steps:
  Establish a scale that reflects the observed likelihood of a risk
  Characterize the consequences of the risk
  Estimate the impact of the risk on the project and the product
  Note the overall accuracy of the risk projection so that there will be no misunderstandings.

## Slide 26: Building a Risk Table
Estimate the probability of occurrence
Estimate the impact on the project on a scale of 1 to 4
Sort the table by probability and impact (high to low)
First-order risk prioritization completed
PS =Project size risk
BU= Business risk
CU = Lost of funds
TE= Technical risk
DE= Tools training risk
ST= Staff risk

## Slide 27: Sample Risk Table

## Slide 28: Impact assess-ment

## Slide 29: Risk Exposure
It is useful in adjusting the final cost of the project
The overall Risk Exposure, RE, is determined using the following relationship:
RE = P x C
  where
  P is the probability of occurrence for a risk, and
  C is the cost to the project should the risk occur.

## Slide 30: 3.Risk Refinement
For this, represent the risk in condition-transition-consequence (CTC) format:
  Given that <condition> then there is concern that (possibly) <consequence>
The refinement helps to isolate the underlying risks and might lead to easier analysis and response.

## Slide 31: 4. Risk Mitigation, Monitoring and Management
Mitigation:
Plan is started with development process which helps to avoid the possible risks
Use proactive approach for that
Monitoring:
Project Manager starts this process with the information received from previous step
Objectives:
  to assess whether predicted risks do, in fact, occur
  to ensure that risk dislike steps defined for the risk are being properly applied
  to collect information that can be used for future risk analysis
Management:
Make emergency plans for the risk that has occurred
Manager takes necessary action accordingly

## Slide 32: RMMM Plan
Executed as a separate plan to evaluate the risk
Each risk is documented separately.
It is well documented in the beginning of the project
List of some probable risks:
    Computer Crash
    Late Delivery
    Technology will not meet expectations
    End users refuse to accept the system
    Changes in requirements
    Lack of Development experience
    Lack of database stability
    Poor quality documentation
    variation from SE standards
    Poor comments in code

## Slide 33: For Example : Poor comments in code
Mitigation : A writing standard must be followed while coding. All the functions and sub functions must be commented properly for better understanding of the code.
Monitoring : The code must be reviewed on a regular basis to determine any poor comments.
Management : If any poor comments are observed, action must taken to minimize the poor commenting and refining comments as necessary.

## Slide 34: Project Planning Task Set
Establish project scope
Determine feasibility
Analyze risks
Define required resources
Estimate cost and effort
Develop a project schedule

## Slide 35: Resources
Each resource is specified with four characteristics
  description of the resource
  a statement of availability
  Time when the resource will be required
  duration of time that the resource will be applied

## Slide 36: Categories of SE Resources

## Slide 37: Project Planning Task Set
Establish project scope
Determine feasibility
Analyze risks
Define required resources
Estimate cost and effort
Develop a project schedule

## Slide 38: Software Project Estimation
Cost & Effort estimations can never be exact (because of manpower, development environment, politics etc.)
Options for achieving reliable software project estimation:
  Try to delay estimation until late
  Use baseline metrics theory
  Use simple decomposition techniques
  Use more than one estimation models

## Slide 39: Software Project Estimation: Decomposition Techniques
Software sizing
Problem-Based Estimation
  LOC-Based Estimation
  FP-Based Estimation
Process-Based Estimation
Estimation with Use-Cases

## Slide 40: Software Sizing
Four approaches to Software Sizing problem:
  Fuzzy logic sizing
  Function point sizing
  Standard component sizing
  Change sizing

## Slide 41: Problem-Based Estimation
Decompose the software into problem functions
LOC or FP is estimated for each function after decomposition
LOC (Line Of Codes):
  Using this metric, the project size is estimated by counting the number of source instructions in the developed program
FP (Function Point):
  It can be used to easily estimate the size of a software product directly from the problem specification

## Slide 42: LOC-Based Estimation Example

## Slide 43: FP-Based Estimation Example

## Slide 44: Process-Based Estimation

## Slide 45: Project Planning Task Set
Establish project scope
Determine feasibility
Analyze risks
Define required resources
Estimate cost and effort
Develop a project schedule

## Slide 46: Project Scheduling
It involves separating the total work involved in a project into separate activities and judging the time required
Two views:
  End date for release has been established for a project & organization is responsible for distribution of effort within fixed time frame
  Rough chronological wounds are discussed & end date is set by organization

## Slide 47: Scheduling Principles
compartmentalization—divide project into distinct tasks
interdependency—indicate task interrelationship
time allocation—each task is assigned some work unit i.e. effort by person in days
effort validation—be sure resources are available
defined responsibilities—people must be assigned
defined outcomes—each task must have an output
defined milestones—review for quality

## Slide 48: Defining Task Sets
Determine type of project:
  Concept development projects
  New project having certain application
  Application enhancement projects
  Maintenance projects
  Reengineering projects
Factors influencing the task set to be chosen:
  Size of the project
  Number of users
  Stability requirements
  User friendliness
  Ease of communication between developer & user
  Performance
  Technology used

## Slide 49: Project Scheduling Tools & Techniques
PERT (Program Evaluation and Review Technique)
CPM (Critical Path Method)
They use data & information from earlier developments
They allow to determine:
  critical path
  duration of projects and time estimate for individual activity
  efforts taken
  calculate “boundary times”

## Slide 50: Time-line charts / Gantt charts
Generated on the basis of start date inputs for each task
Separate charts can be developed for each project function or for each individual working on the project

## Slide 51: Example of Time-line chart

## Slide 52: Tracking the Schedule
The project schedule becomes a road map that defines the tasks and milestones to be tracked and controlled as the project proceeds
Different ways of Tracking the Schedule:
  Conduct periodic meeting to find out the progress status and problems
  Evaluating the results of all reviews conducted throughout the software engineering process
  Determining whether formal project milestones have been accomplished by the scheduled date
  Comparing the actual start date to the planned start date for each project task
  Meeting informally with practitioners to obtain their subjective assessment of progress to date and problems on the horizon
  Using Earned Value Analysis to assess progress quantitatively
These techniques are used by project managers

## Slide 53: Earned Value Analysis (EVA)
Assessment information given by each developer to the project manager is subjective
Quantitative Technique for assessing progress of project is required, so EVA is used for that
EVA provides a common value scale for every task
Time to complete project is estimated and every task is given an earned value based on its estimated percentage of the total

## Slide 54: The COCOMO Model
Stands for COnstructive COst Model
Introduced by Barry Boehm in 1981 in his book “Software Engineering Economics”
Became one of the well-known and widely-used estimation models in the industry
It has evolved into a more comprehensive estimation model called COCOMO II

## Slide 55: COCOMO II Introduction
Focus Areas
Application composition model
Early design stage model
Sizing options
Object Points
Function Points
Post-architecture stage model
Lines of source code
Screenshots taken at user interface
Components required in developing the application
Reports
Screenshots & Reports
Simple
Medium
High